## Slide 1: Week 2 Report
Exploring Optimal Machine Learning Models for Predicting Crop Yield at Township Level

## Slide 2: TEAM MEMBERS:
Mayukha Bheemavarapu
Mehul Bhargava
Navdeep Singh Saini
Val Veeramani

## Slide 3: Activities and Progress
  Dealing with anomalies
  Standardizing column names
  Merging Datasets and doing Transformations
    Finding correlations between variables
    Formulating new questions
Data Wrangling and EDA
  Went through all of the research papers which are mainly based on Machine Learning and Statistical Modelling Techniques
Research Papers
  Only 4 datasets (3 predictors)
  Merging updated datasets
Updated Dataset
Client Meeting
  Getting our questions answered
  Newer simplified dataset provided by the partner
  Put forward new plan for client meetings & communication

## Slide 4: Roadblocks
  One of the 4 datasets presents a tough challenge to merge due to the way it is laid out
Merging datasets
  We haven’t encountered this yet during initial data wrangling, but it might be a possibility while performing ML modelling
Data Processing
Communication
  Though we have established new communication paradigms with client, but it’s still not efficient.

## Slide 5: Team Log for the week
Activities/Tasks | Hours
Data Wrangling and Merging datasets via Python on the first version of the Datasets provided | 6
Performing Exploring Data Analysis and finding correlation between some of the predictors using plots | 6
Coming up with more questions with the customer based on the Analysis done on the existing dataset | 4
Reading through all the relevant research papers relevant to the project | 5
Client Call discussing all the queries regarding the data | 2
Data Wrangling and Merging datasets via Python on the updated version of the Datasets provided | 7

## Slide 6: Action Items (for the next week)
  Finishing Data Wrangling including transformation and aggregation on the updated dataset provided by the Partner
Data Wrangling
  Data Analysis Completion and Feature Selection using some of the statistical techniques on the updated Dataset
Data Exploration
Machine Learning
  Applying different Machine Learning Modelling for the crop yield prediction

## Slide 7: Thank You! 