## Slide 1: Week 3 Report
Exploring Optimal Machine Learning Models for Predicting Crop Yield at Township Level

## Slide 2: TEAM MEMBERS:
Mayukha Bheemavarapu
Mehul Bhargava
Navdeep Singh Saini
Val Veeramani

## Slide 3: Project Introduction
    What are the factors most responsible for predicting the crop yield at the township level?
    How does crop yield vary over time?
Research Questions
  Crop yield prediction models
  Tabular data containing the predicted crop yield for the test year.
  Model performance indicators generated using testing datasets.
Expected Deliverables
  Data Wrangling
  Feature Selection
  Modelling
  Resampling and Model Selection
Workflow
Datasets
  Crop Yield dataset
  Climate dataset
  Soil Moisture (Remote Sensing) dataset
  NDVI dataset

## Slide 4: Tasks Accomplished and Roadblocks
Merged all the data sets at on ‘Year’ and ‘TWP_ID’
Observed the records getting dropped after each join and identified the reason behind it
Collated the outstanding questions related to data in a word document
Based on inputs from the clients, made further changes to our workflow
Came up with a logic to impute the Null values and executed the same (Pending client approval on this logic used**)
Data Wrangling
Presented our progress to the clients and got our questions answered
Got confirmation to drop the missing TWP_IDs in non-yield datasets as they do not belong to Canola growing region
Client Meetings
Started exploring the following algorithms to identify important features: Random Forest, PCA, LASSO, Gradient Boost
Feature Selection
** Roadblock- Need client approval to finalize the dataset

## Slide 5: Team Log for the week
Activities/Tasks | Hours
Data Wrangling and Merging datasets via Python on the final version of the Datasets provided | 7
Performed Exploratory Data Analysis and finding correlation among the variables | 7
Client Call discussing all the queries regarding the data | 1
Data Wrangling for the Soil Moisture dataset to calculate 3 weeks running mean, came up with a logic to impute missing values and implemented it in Python | 8
Explored Feature Selection methods – Random Forest, Principal Component Analysis, XGBoost, LASSO | 8

## Slide 6: Timeline and Next steps
** We are here
Perform quality checks on the finalized data set
Explore and implement various Feature selection methods
Start looking into different time-series modelling algorithms
Action items for the week of 22nd May

## Slide 7: Thank You! 