## Slide 1: Week 4 Report
Exploring Optimal Machine Learning Models for Predicting Crop Yield at Township Level

## Slide 2: TEAM MEMBERS:
Mayukha Bheemavarapu
Mehul Bhargava
Navdeep Singh Saini
Val Veeramani

## Slide 3: Project Introduction
    What are the factors most responsible for predicting the crop yield at the township level?
    How does crop yield vary over time?
Research Questions
  Crop yield prediction models
  Tabular data containing the predicted crop yield for the test year.
  Model performance indicators generated using testing datasets.
Expected Deliverables
  Data Wrangling
  Feature Selection
  Modelling
  Resampling and Model Selection
Workflow
Datasets
  Crop Yield dataset
  Climate dataset
  Soil Moisture (Remote Sensing) dataset
  NDVI dataset

## Slide 4: Tasks Accomplished
  Only 4 datasets (3 predictors)
  Merging updated datasets
Updated Dataset
Created individual models for approximately 137 Eco-districts
Primarily focused on Machine Learning models (Ridge Regression, PCR, and Lasso)
Metrics used for measuring performance and accuracy (MSE, R^2, MAE, Accuracy)
Recorded each algorithms’ results into excel file to compare performances between them
Created detailed documentation and comments of our code in accordance with our client’s preferences
Modelling (Machine learning)
Presented our progress to the clients and got feedback on stratification process
Modelling for all the districts regardless of the numbers of records available
Client Meetings
Started exploring deep learning models using Keras but experiencing instability with Jupyter lab
Deep Learning Algorithms

## Slide 5: Team Log for the week
Activities/Tasks | Hours
Worked on the mid status presentation both on slides and the content preparation/ went through dry runs by each team member on zoom calls | 7
Worked on Regularization modelling techniques Lasso, Ridge and Principal Components Regression for some of the Eco districts | 7
Client Call discussing about the progress made and the plan ahead | 1
Replicated the existing models on all eco districts using automated python scripts and recorded some of the key model performance metrics and exported to excel for comparison | 8
Started exploring deep learning models other than statistical models, working on the accuracy comparison for all the three models by building plots, charts | 7

## Slide 6: Timeline and Next steps
** We are here
Exploring and working on different Deep Learning Models/Algorithms
Finalizing a particular model for the yield prediction
Finalizing python script for generating predicting crop yield data for the partner
Starting off with the report writing and final presentation
Action items for the week of 5th June

## Slide 7: Thank You! 