## Slide 1: Week 7 Report
Exploring Optimal Machine Learning Models for Predicting Crop Yield at Township Level

## Slide 2: TEAM MEMBERS:
Mayukha Bheemavarapu
Mehul Bhargava
Navdeep Singh Saini
Val Veeramani

## Slide 3: Project Introduction
    What are the factors most responsible for predicting the crop yield at the township level?
    Which machine learning model performs well in predicting the crop yield at township level?
Research Questions
  Crop yield prediction models
  Tabular data containing the predicted crop yield for the test year.
  Model performance indicators generated using testing datasets.
Expected Deliverables
  Data Wrangling
  Feature Selection
  Modelling
  Resampling and Model Selection
Workflow
Datasets
  Crop Yield dataset
  Climate dataset
  Soil Moisture (Remote Sensing) dataset
  NDVI dataset

## Slide 4: Tasks Accomplished
  Only 4 datasets (3 predictors)
  Merging updated datasets
Updated Dataset
Explored and implemented 6 individual models for 137 Eco-districts
Primarily focused on the following models: Fully connected feed forward neural network, Multilayer Perceptron, Principal Component Analysis + Random Forest
Evaluated the performance of various models by measuring MSE and Accuracy
Recorded each algorithms’ results into excel file and created visualizations in python to compare the performance
Created packaged python scripts for each individual model
Started working on the final report
Modelling (Machine learning)
Presented our progress to the clients and got their feedback
Showcased the implementation and performance of different models
Client Meetings

## Slide 5: Log for the week - Mayukha
Activities/Tasks | Hours
Merged the results of the LASSO, RR and PCR in an excel and generated the plots for model performance. Explored other deep learning techniques that can be implemented for the data at hand. | 6
Updated the performance metrics excel for LASSO with a train-test split of 80-20. Implemented Synthetic data generation using SDV to create additional data and evaluated the performance of the same. | 8
Explored and implemented PCA+Random forest model to predict the crop yield. Created an automated script to export the performance metrics for each sub-model corresponding to each district. Created excel visualization to showcase the performance of each model. | 8
Created a python package for LASSO implementation as suggested by the clients. | 8
Created a python package for PCR+RF implementation. Worked on the weekly progress report. | 6

## Slide 6: Log for the week - Mehul
Activities/Tasks | Hours
Implemented Feed Forward Neural Network method. Worked on tuning the hyperparameters to get more accurate results. | 6
Updated the performance metrics excel for Ridge Regression with a train-test split of 80-20. Added the feature importance for Ridge Regression in the main function. Explored other deep learning techniques that can be implemented for the data at hand. | 6
Tried increasing the model accuracy for Neural Networks by code modifications and hyperparameter tuning. Added the model evaluation metrics in an excel file with excel charts. | 6
Created a python package (with different functions) for Ridge Regression implementation as suggested by the clients. Wrote test Scripts for testing the packages and the modules. | 7
Created a python package for Feed Forward Neural Network implementation. Wrote test Scripts for testing the packages and the modules. Worked on the weekly progress report. Started working on the Final Report. | 6

## Slide 7: Log for the week - Navdeep
Activities/Tasks | Hours
Implemented Multilayer Perceptron method and shared model summary. Worked on tuning the hyperparameters to get an accurate output. | 6
Updated the performance metrics excel for Principal Component Regression with a train-test split of 80-20. Explored other deep learning techniques that can be implemented for the data at hand. | 6
Tried increasing the model accuracy again for Multilayer Perceptron by code modifications and hyperparameter tuning. Worked on trying different activation functions like identity, Relu, tanh etc to check the one giving best performance metrics for the neural networks. Added the model evaluation metrics in an excel file with excel charts. Added Scree Plots to select Principal Components Visually for few of the Eco districts as requested by the partner. | 6
Created a python package (with different functions) for Principal Component Regression implementation as suggested by the clients. Wrote test Scripts for testing the packages and the modules. | 6
Created a python package for Multilayer Perceptron implementation. Wrote test Scripts for testing the packages and the modules. Started working on the Final Report. | 6

## Slide 8: Log for the week - Val
Activities/Tasks | Hours
Started looking at the rubric to plan out the final report. Started doing outlines for the report. Worked on tuning the hyperparameters to get an accurate output. Explored other deep learning techniques. | 6
Worked on the executive summary and planned out the other parts of the report. | 6
Did the data wrangling portion of the final report. | 6
Finished data wrangling portion and started working on analysis in the final report. | 6
Completed the accuracy and MSE plots for all six models in python as requested by our client. Worked more on final report. | 8

## Slide 9: Timeline and Next steps
** We are here
Code documentation
User guide for the packages created
Final report
Final presentation
Action items for the week of 13th June

## Slide 10: Thank You! 